PROCEDURES BEFORE CONSTRUCTION

9

Building Permit & Fire Safety Certificate

Design Approval of Building

11

13

12

Registration of construction materials to be imported

KMIC

10

DUHD FSD

KMIC

Customs

Registration of Contractor

Approval of starting construction

KMIC

3.9 Design Approval of Building Construction KMIC

The Investor shall submit designs and drawings of the building(s) to be constructed to Front Desk which will then transfer them to KMIC/DUHD Desk. This step is to be carried out soon after receiving Investment Approval. The Investor can proceed with the Design Approval of Building Construction after the sublease fee under the Land Sublease Agreement is fully paid. The Desk will issue Design Approval of Building Construction within 20 days if they are in compliance with the Internal Management Regulations of KMIC.

|  |  |
| --- | --- |
| **Documents needed:** | |
|  | Designs and drawings of the building(s) to be constructed |
| **Fee:** | |
|  | No cost involved |
| **Time frame:** | |
|  | 20 days |

Construction Procedure Guideline Book (to be published separately)

--------------------------------------------------------------------------------------------------------------------------

END OF PROCEDURE 3.9